DEPLOYMENT PLAN:

Technical deployment approach:

The churn model can be deployed using a batch-scoring pipeline. Customer data flows into a warehouse daily or hourly. A scheduled job scores customers based on the trained model. API endpoints allow real-time scoring for actions like website personalization, mobile notifications, and in-session incentives.

Integration points:

• Marketing automation systems for sending targeted retention offers
• CRM platforms for flagging high-risk customers automatically
• Customer service dashboards for prioritizing outreach
• Loyalty program engines for delivering dynamic reward levels

This design ensures alignment between predictive analytics and customer-facing actions.

CHANGE MANAGEMENT AND ADOPTION:

Intervention workflows:

When a customer is flagged as high churn-risk, three interventions activate:

- Automated personalized offer delivered through email or app

- Service follow-up if satisfaction score is low

- Behavioral nudge, such as product recommendations or reminders

Approach to driving adoption:

Teams must trust the churn model. Training sessions show non-technical staff how the model works, its confidence range, and its business value. Shadow periods allow comparison between predictions and actual outcomes before full deployment.

How this addresses SWOT weaknesses:

SWOT analysis shows the team struggles with overcomplexity, overcommitment, and avoiding conflict. A structured retention workflow reduces ambiguity, sets clear boundaries on responsibilities, and introduces transparency that encourages open communication instead of conflict avoidance.

MONITORING, GOVERNANCE, AND CONTINUOUS IMPROVEMENT:

CRISP–DM iteration process:

CRISP–DM is cyclical. Deployment is not the end; results feed back into new iterations of Business Understanding and Data Understanding.

Feedback loops:

• Compare predicted churn vs actual churn monthly
• Track conversion rates from retention interventions
• Monitor satisfaction score changes after outreach
• Conduct quarterly reviews with leadership

Model retraining approach:

Retrain every 3–6 months or when accuracy drops. Add new behavioral features such as session depth or browsing categories. Evaluate fairness and avoid overfitting by monitoring stability across customer segments.

Analytics leadership requires clarity, communication, and structured problem framing. Team’s strengths include strong communication, adaptability, and alignment of analytics with business strategy. These strengths support responsible, transparent deployment of churn prediction models. Analytics leaders must continuously refine their understanding, validate assumptions, and adapt solutions as new patterns emerge. They must balance technical accuracy with human factors like trust, communication, and collaboration. 2REN can evolve its churn strategy by integrating real-time streaming data, expanding personalized retention programs, and using reinforcement learning to optimize interventions. Leadership will continue to play a critical role in ensuring that analytics insights translate into business value.

REFERENCES

Davenport, T. H., & Harris, J. G. (2017). Competing on analytics: The new science of winning. Harvard Business Review Press.

Goleman, D. (2000). Leadership that gets results. Harvard Business Review, 78(2), 78–90.

Neslin, S. A., Gupta, S., Kamakura, W., Lu, J., & Mason, C. H. (2006). Defection detection: Measuring and understanding the predictive accuracy of customer churn models. Journal of Marketing Research, 43(2), 204–211.

Verbeke, W., Dejaeger, K., Martens, D., Hur, J., & Baesens, B. (2012). New insights into churn prediction in the telecommunication sector. European Journal of Operational Research, 218(1), 211–229.

Wierenga, B. (2021). Marketing analytics: A practical guide to real marketing science. Springer.